## Slide 1: SCRUM AGILE

## Slide 2: Key Facts about Scrum-Agile Approach
Individuals and interaction is more important over process and tools
Everything starts and ends with SCRUM BOARD
Customer collaboration is there in every step
Scrum-Agile is very fast-paced
Scrum master is not the manager
Scrum master guides the team to resolve issues

## Slide 3: Roles in Scrum-Agile Approach 01 02 03
PRODUCT OWNER
Responsible for managing scrum backlog, release management and stakeholder management.
SCRUM MASTER
Responsible for ensuring scrum methodology is being followed
DEVELOPER TEAM
It comprises of writer, designer, programmer and tester.

## Slide 4: Phases in SCRUM-AGILE
1. Project Initiation
Referred as inception or envision phase
Project vision and economic feasibility is discussed
Selection of team, resources and setting up duration of project.
Requirement gathering
Building of backlog
Analysis of risk factors
Working on products in incremental phases.
Releasing products for review
GOAL 5
Referred as end of life for product
Product is removed from production
Migration to new release
Product is deployed and used by end-users
Closely monitored for early stages bugs
2. Planning
5. Retirement
4. Production
3. Development

## Slide 5: Events in Scrum-Agile
JUPITER
SPRINT RETROSPECTIVE
Stakeholders are being invited to discuss the completed sprint.
Demo might take place for the stakeholders.
Discussion on what went right and what went wrong.
Improvements in future plans.
DAILY SCRUM
SPRINT PLANNING
Development team meets for 15 min everyday
Progress towards sprint goal is checked
Team collaborates and discuss the high priority work.
Define the sprint goal.
SPRINT REVIEW

## Slide 6
Difference between Waterfall and Agile Model
Waterfall Model
Agile Model

## Slide 7: Factors to Consider When Choosing an approach
Time of the project delivery
Agile is preferred over waterfall to deliver the project within a short span of time
Budget
The waterfall model requires more budget due to risks
Complexity of the project
For low complexity projects, waterfall is better. Otherwise, agile model should be preferred

## Slide 8: THANKS!